Village of LaGrange

Planning Commission

January 2, 2025 7:00 PM

Call to Order:

The meeting was called to order by Gary Kincannon at 7:00 P.M.

Roll Call:

Barry Price – Absent

Gary Gray – Present

Chuck Sturgill – Absent

Rick Radca- Present

Gary Kincannon-Present

Village:

Mary Kay Gates-Administrator

Kristen Legrand-Zoning Clerk

Guests:

Rhonda Smith

John Reyes/Star Inc.

Jeff Thomson

Bob Stephens

Anita Bruzek

Motion to Approve Minutes:

Motion was made by Rick Radca to approve minutes from December 5, 2024 and seconded by Gary Kincannon.

Vote 3 Yeas,

New Business:

Jason Scott of North Star Builders asked for an extension for Phase 1 of the apartments until May 31, 2025. Mayor Gary Kincannon presented Mr. Scott with the following list of items that need completed by that extension date:

*Sanitary Inspection

*Manholes

*Parking lot repair

*Curb cuts need done

*As-Built filed

*Dollar General sewer line recorded

*Pay past due invoice to Village of Lagrange

*Sign maintenance agreement for north side for retention ponds

*Put sidewalks in

*Landscaping complete

Mayor Kincannon asked Jason Scott to agree to the Village Solicitors recommendation for a signed agreement that after May 31, 2025 if the first Phase is not complete a $100.00 per day fine will be enforced starting June 1, 2025. Mayor Kincannon insisted Scott agree to the fee or have his bond pulled. Jason Scott agreed to sign the agreement.

Motion was made by Rick Radca and seconded by Gary Gray to approve the extension until May 31, 2025.

Vote 3 Yeas

West Roofing came to the meeting for final approval. The Village Engineer Kleinfelder was totally unprepared. A decision could not be made so a special meeting was scheduled for January 16, 2025 to address this again.

Village Administrator’s Report:

No Report

Engineer’s Report:  No Report

Motion was made by Gary Gray to adjourn the meeting at 7:56 PM seconded by Rick Radca at 8:00pm

Vote: 3 Yeas

_____________________				___________________

Kristen Legrand						Barry Price

Zoning Clerk